SkillBridge - Rollout and Execution Plan

Pilot-first plan for turning the concept into an app

SkillBridge converts student effort into visible, verified employability signals through skill credits, live projects, and employer-readable portfolios.

Source: User-uploaded SkillBridge project summary.

# 1. Pilot strategy

Start with one institution, one student cohort, and a limited set of target roles. A focused pilot reduces operational complexity and makes it easier to validate the approval workflow, project completion flow, and employer trust.

# 2. Recommended phases

| Phase | Duration | Primary outcome |
| --- | --- | --- |
| Discovery and scope freeze | 1-2 weeks | Finalize MVP, roles, rubrics, and pilot partners |
| Design and wireframes | 1-2 weeks | Approve navigation, key screens, and flows |
| MVP development | 4-6 weeks | Working student, reviewer, and employer modules |
| Pilot launch | 2-4 weeks | Real usage with limited cohort |
| Iteration | 2 weeks | Fix friction points and improve readiness logic |

# 3. Team needs

| Role | Responsibility |
| --- | --- |
| Product lead | Scope, user priorities, stakeholder alignment |
| UI/UX designer | Wireframes and design system |
| Frontend developer | Student and employer interface |
| Backend developer | APIs, auth, database, and storage |
| QA / operations | Pilot testing and issue tracking |

# 4. Early KPIs

Number of students completing onboarding

Number of approved credits

Number of active and completed live projects

Portfolio publication rate

Employer review sessions and shortlist actions

# 5. Risks with mitigation

| Risk | Mitigation |
| --- | --- |
| Low project supply | Start with curated mentor-led internal projects |
| Slow reviewer turnaround | Use a simple rubric and batch review workflow |
| Weak employer trust | Show artifact-level proof and reviewer metadata |
| Student drop-off | Use progress nudges and short project formats |

# 6. Recommended next deliverables

Low-fidelity wireframes for all MVP screens

Database schema draft

Detailed API contract

Admin review rubric

Pilot onboarding materials